## Slide 1: SRE, DevOps, DevSecOps
Raja & Team
Date: 13th February 2024
Updates / Deep Dives

## Slide 2: Agenda
2. Site Reliability Engineering
1. DevSecOps (Offensive, Defensive)
3. DevOps (CI/CD, DORA, Telemetry)

## Slide 3: DevSecOps
Marcin
Sanjeevi

## Slide 4: Accomplishments
Accomplished [X] Measured by [Y] By Doing [Z]

## Slide 5
DevSecOps – Q3 Priorities (Current)
API Security
Deployment Traceability Dashboard
Smoke Test - Web Automation – Increase Coverage
Cisco on Cisco – Multicloud Defense (IDPS for Egress)
DevSecops Hub Migrate into Production
Threat Index Score < 0.2 and CSDL Adoption > 95%

## Slide 6
DevSecOps – Q4 Priorities (Future)
API Security
Deployment Traceability Dashboard
Smoke Test - Web Automation – Increase Coverage
Cisco on Cisco – Multicloud Defense (IDPS for Egress)
DevSecops Hub Migrate into Production
Threat Index Score < 0.2 and CSDL Adoption > 95%

## Slide 7: Roadmap – Offensive Security - Progress - Snapshot
Focus Areas​ | FY24Q1​ | FY24Q2​ | FY24Q3​ | FY24Q4​
Intrusion Detection and Prevention (IDPS) | ✅ IDPS Cost Reduction ✅ DNS Firewall | 🌕 IDPS (AWS Network Firewall) for Centralized Egress Point​ |  | 
Offensive Security | ✅ DoS/DDoS Threat Mitigation for BE APIs | ✅ API Security Web Automation Tests – Coverage Extension | Automated Backend API Vulnerability Testing Tool (Study & PoC) API Security Web Automation Multi-account Testing Increased test coverage for critical internal sites Undocumented endpoints (Swagger) auto-identification Endpoint Data Automation Service Level Testing External Test Data | Automated Backend API Security Vulnerability Testing Tool (Deployment) API Security Web Automation Framework Extension
Cisco Cyber Cloud Journey |  | ✅ IDPS using Cisco NGFW technologies: ✅ FTDv, FMCv - PoC 🌕 Multicloud Defense – PoC | IDPS: Cisco NGFW Deployment for Centralized Egress Point | Network Security Visibility for Consolidated AWS Accounts: Cisco Stealthwatch Cloud – PoC XDR (Extended Detection and Response): Cisco SecureX - PoC

## Slide 8: Roadmap – Defensive Security - - Progress - Snapshot
​ | FY24Q1 | FY24Q2​ | FY24Q3​ | FY24Q4​
Secure Plan:​ Security Readiness : RRA & SRP​ | 🌕 Continuous SRP preparations:​ 🌕 Work with TCMS, LPMS PSAs to share review feedback​ | 🔴 Internal Reviewed for below Apps​ LCMT​, CCIE​, LPMS​ | SRP approval for 70% of externally facing applications:​ RRA /SRP readiness​ Aware of ESP Simplification​ | SRP approval for 80% of externally facing applications:​ RRA /SRP readiness
Secure Design:​ Threat Model ​ Data Privacy and Protection (DPP) ​ | Privacy Data Sheet:​ ✅ For Cisco U​ | Be Complaint:​ 100% Compliance on DPP which are pending for reassessment​ ✅ DPP for Learning Certifications Platform App​ ✅ DPP for Solomon Course Server​ | Be Complaint:​ 50% Compliance on DPP for externally facing applications​ 50% Compliance on Threat Model for All Applications​ DPP for Cisco U Next Gen | Be Complaint:​ 100% Compliance on DPP for externally facing applications​ 100% Compliance on Threat Model for All Applications​ ​
Scans:​ 3rd Party Vulnerability Scan​ PSIRT​, Jupiter One​ | ✅Include JupiterOne as part of Threat Index Score​ | 🔴 Reducing Threat Index to 0.2​ | Reducing 3rd party vulnerabilities to 1.5K​ Reducing PSIRT to 0​ | Reducing 3rd Party Vulnerabilities to 0.5K​ Submit dependencies for Applications with Fixed 3rd Party Vulnerabilities to Corona​
​ Zero Secrets in Code base​ | ✅ Zero Secrets in Code base.​ ✅ Zero Secrets tolerance : Block all deployments with any secrets​ | ✅ Zero Secrets in Code base.​ ✅ Zero Secrets tolerance : Block all deployments with any secrets​ | Zero Secrets in Code base.​ Zero Secrets tolerance : Block all deployments with any secrets​ | Zero Secrets in Code base.​ Zero Secrets tolerance : Block all deployments with any secrets​
​ Product Security Incident Response Team (PSIRT) Vulnerabilities​ | ✅Include PSIRT scan as part of Threat Index Score​ ✅ Reduce PSIRT Vulnerabilities from 1100 to Zero​ | Prepare for TPSCRM Compliance:​ ✅ 50% Submission for external facing apps to Corona for scanning ( Cisco U, LCP,EST and Vulcan )​ 🌕 Reduce 80% PSIRT Vulnerabilities ​ | Prepare for TPSCRM Compliance:​ 80% Submission for external facing apps to Corona for scanning​ ​ Reduce 95% PSIRT Vulnerabilities ​ | Prepare for TPSCRM Compliance:​ 90% Submission for external facing apps to Corona for scanning​ ​
​ Build Environment Security (BES) Compliance​ | 🌕 BES Product Security Baseline: ​ ✅ BES SRP compliance for all build Environments in Wael & Team​ 🌕 Dedicated Jenkins Readiness​ | ✅ Completed Four BES SRP for LCP Build Environments​ ✅ Completed One BES SRP in Build Environments for David Mallory's Team​ | BES ​ 100% compliance for Learning & Certifications Platform​ Externally facing apps (50%): Migrating apps to LCP Build Platform​ | BES ​ Externally facing apps (100%): Migrating apps to LCP Build Platform​ Migrate Manual Build to LCP​
DevSecOps Hub Functionalities​ |  | 🌕 Prod Migration​ ✅ Code Review ( Report )​ ✅ Fixed 3rd Party Vulnerabilities ( Report )​ ✅ Policy Thresholds​ ✅ DevSecOps Hub to JIRA Integration​ ✅ Simplified Dashboard for IOA, IOC​ ✅ GitGuardian Migration to Cisco​ | Design & Implement Quality Dashboard​ Onboarding apps from David Mallory & team​ Automate Zero Day Vulnerability detection & notification​ No manual report creation & notification for zero-day vulnerabilities​ | Revise the CSDL Model: ​ Include/Update changes in Planning, Design, Implementation & Monitoring​ A dashboard for the Updated CSDL Status for all apps under an Executive leadership​

## Slide 9: Site Reliability Engineering
Karthik
Suman

## Slide 10: Accomplishments
Accomplished [X] Measured by [Y] By Doing [Z]

## Slide 11
SRE Roadmap - Q3 Priorities
Zero Drift, Auto-scalable, Cost effective, Tested, Monitored LCP Accounts with Central Egress and Firewall
Security and compliance at EKS and Account Level (Kyverno, Control tower/Guard Duty)
Cost Optimization (Neptune, Learner Node Groups, Kubecost, Logging solutions)
Cisco Multi Cloud Spike with Transit Gateway Integration
Observability stack enhancements (Open Telemetry, Refine Alarms, Sampling, Application Metrics)
Signals Vs Noises improvements – Continuously Improve Alerting System
IaaC - 100% Automation, Refactoring, Unified Framework Terraform, Terragrunt
AWS Accounts Consolidation – Trend Analysis
Resiliency
  Recovery at Individual service MSK, SingleDB/Table(RPO/RTO)
  Gamedays and workshops
Auto Scaling – Game Day

## Slide 12
Run the Business
Dev-Net Order service and learner services Migration ✅
Order service MuleSoft integration (SQS) ✅
Video transcoding production 🌕
Operational excellence
Re-design LCP Infra code for efficiency, cost, zero drift ✅
Transit Gateway solution automation ✅
EKS Cutover automated runbook ✅
Security
POD security standards compliance ✅
Security stack automation with TGW Integration ✅
Cost optimization
Improve EKS Cluster efficiency ✅
Elastic search right sizing ✅
MSK Storage auto scaling ✅
EKS POD scale down Pipeline ✅
Cost effective scalable resource 🌕
Neptune Decommission ✅
LOKI Spikes ✅
Decommission Gitguardian, Performance accounts ✅
Mongo Atlas to Doc-DB migration ✅
Resiliency
Observability stack enhancements ✅
Gamedays & Recovery Runbooks 🌕
Recovery drills DB, KAFKA, EKS 🌕
Automated Chaos Testing (EKS, DB) ✅
Aurora MySQL Single DB Recovery Spike infra creation ✅
XRAY Dashboard Traces/Logs 🌕
Alarms connectivity failures ✅
Revamp Monitoring dashboards for K8 Resources and AWS Resources ✅
FY24 Q2
FY24 Q3
FY24 Q4
Run the Business
Stardog Monitoring
Alternatives to SQS to MuleSoft Spike
CX Training applications cloud migration
Operational excellence
Build, test, promote zero drift LCP Environments with Transit GW
EKS Blueprints adoption in LCP Env
DB. EKS and critical service Upgrades
DAP Infra porting & Provision
AWS serverless code promotion farmwork
Tetrate istio spike
SLI. SLO, Framework for Cisco-U services
Security
Kyverno for AWS EKS best practices, ISTIO, Karpenter
Infra security Compliance & policies
Redefine IAM Policies (Granular)
S3 Data scan solution
Cisco Firewall adoption in TGW Account
Cost optimization
Improve EKS Cluster efficiency
IACTEST Scale down and on-demand
Loki implementation for logging
Cost efficient driftless LCP Environments
Elastic search to OpenSearch spikes
Neptune optimization
Resiliency
Observability stack enhancements
Gamedays & Recovery Runbooks
Recovery drills DB, KAFKA, EKS
Automated Chaos Testing (EKS, DB, Network, MSK, Redis)
Aurora MySQL Single DB Recovery automated pipeline
Quality of Service (QoS) classes in Kubernetes spike
Run the Business
CDP Consolidation into LCP
Operational excellence
Performance/load test framework & pipeline implementation
Automated TLS certificate updates in ACM
Dashboards for SLI for services
Security
Kyverno policies for K8 Add-Ons and Resources
Infra security Compliance & policies
EKS Audit Trails & Alerting
Cost optimization
Continuous wastage Elimination
AWS OpenSearch Implementation
Decommission stale Accounts
Resiliency
DR Implementation & drills
Observability stack enhancements
Gamedays & Recovery Runbooks
Recovery drills DB, KAFKA, EKS
Automated Chaos Testing (EKS, DB, Network, MSK, Redis, Stardog, Elastic search, CDP, CLN)
Quality of Service (QoS) classes in Kubernetes implementation
Run the Business
Dev-Net Data Migration stage - ✅
Video Transcoding Service development ✅
Load/Performance testing (SE/EMS) launch ✅
Operational excellence
Infrastructure as Code for LCP – Automate Everything ✅
Pipeline as Code for Infrastructure – On Demand promotion. ✅
One-click environment/application green field and brown field provisioning ✅
Infrastructure as Code Test framework
Run Book Automation for EKS Migrations/Failover✅
Security
AWS well architect review ✅
POD security benchmark review ✅
Cost optimization
Cluster Node Optimization ✅
Log Optimization ✅
DB Instance optimization ✅
SPOT instance usage in lower environments ✅
Resiliency
Active / Warm Disaster Recovery Drill IACTEST
Observability Framework for tracing(Profile, Permission service) ✅
Monitoring/Alerting for Legacy infrastructure resources (Dev-Net, CDP) ✅
FY24 Q1
Roadmap – Site Reliability Engineering – Progress Snapshot

## Slide 13: DevOps
Ramu
Suman

## Slide 14: Accomplishments
Accomplished [X] Measured by [Y] By Doing [Z]

## Slide 15
DevOps – Q3 Priorities
Build Environment Security for L@C (Git , CI Streamlining, 28 Security Controls)
Migrate to JupiterOne for CAVA vulnerabilities
DORA – Extending to other Teams, KPI dashboard
Improve Unit Test Code Coverage & Reduce 3rd Party Vulnerabilities for DevOps Repositories
Cloud Cost Trend analysis using VMWare API - Automation
Enable DORA dashboard for DEVSECOPS iaac core, opa, grafana, devsecops hub, web-automation(smoke tests)
Cylon, Deployment Manager, SRE Middleware – Shift the workload from CAE to AWS

## Slide 16: Roadmap – DevOps
 | FY24Q1 | FY24Q2 | FY24Q3 | FY24Q4
Continuous Integration & Continuous Deployment | ✅ Continuous Deployment Pipelines: Pipeline as Code Access Control List Approval Workflow Framework for Prechecks & Post checks Continuous Testing Smoke tests ✅ Self-serve API Load Analyzer Pipeline: ✅ Cost Optimization – CD Pipelines | ✅ Migrate Cylon Meta to AWS Document DB Collaborate: Migrate apps using cloud MongoDB ✅ PoC: GitOps aligned deployments for Env Variables ✅ Secure critical deployments: - Open Policy Agent deployment with ACL | 🌕 Build environment Security: BES compliant LCP 🌕 Enable CI Migration for 'Gitlab Build Environment' in David Mallory & Team to achieve BES Compliance Simplification in deployment inputs, Configuration as Code using Git-Ops. Automate SRE mundane work:: S3 file uploads for content and Manage email templates Stretch Goal: Migrate other High Touch apps under Wael to the CI/CD Platform Enable Feedback Channels (Office hours, Motivated Surveys ...) with Development, Architectural teams for Continuous Improvements ESP Simplification | Enable Policy Threshold Hardening in Security Scans Explore Beyond Kubernetes deployment (Ephemeral) Automate microservice deployments to provision dependencies when a new micro service is added to clean dependencies during decommissioning BES Compliance : Migrate to LCP CI Manual Build Non-Cisco Supported Builds (like Gitlab etc.,) Salesforce Deployments
Continuous Delivery & Continuous Testing | ✅ Harden Post deployment Checks ✅ By enabling smoke test execution for co-hosted applications: Modulus ✅ Incremental Security & Quality Policy Thresholds inclusions: Unit Test Coverage, Zero Secrets in Code ✅ Environment Readiness & Proactive Monitoring: ✅ Immediate deployments. No five-minute wait window ✅ Periodical Smoke Test runs in Production ✅ Webex Notifications for Lower & Production environments | ✅ Harden Pre deployment Checks Incremental Security & Quality Policy Thresholds inclusions: Zero PSIRT, Zero Secrets ✅ Deployment Pipelines DevSecOps Hub (Current QA, Prod, New QA) for Grafana Dashboards EKS blueprints DMS ✅ Freeze/Unfreeze Production Deployments - at application level | Observability MVP-2 Collector Health Check Implementation Update Spawn Project with Observability Parameterized Region for Collector Service Harden Pre deployment Checks Incremental Security & Quality Policy Thresholds inclusions: Zero Jupiter One, 3rd Party Vulnerabilities Use SonarQube reported security coding practices in Prechecks Shift Left Security 85% UT Coverage to pass Builds during CI Harden Post deployments Checks Use Crash loop to recommend deployment rollback 🌕 Pod Compliance | Early Identification of Vulnerabilities in DAST. Revise the REST API scan in DAST with PSAs. Decisive Deployments/Rollbacks: Identify dependent microservices & perform deployment & reversal Enhance Continuous Testing: Smoke Tests for Modulus for post non-prod & prod deployments
DORA | ✅ DORA Four Key metrics: Lead Time for Changes Deployment Frequency Change failure rate (Manual data collection) Time To restore | ✅ DORA metrics by Teams: Team Drill Down Revise 'Change failure rate' metrics Revise 'Time to restore' metrics Use only successful builds in Deployment Frequency | DORA Four Key metrics: Render deployment failures (100% automated) using live events from Pipelines 🌕 DORA KPI Dashboard Onboard more teams into DORA Teams Dashboard | Identify Errors In Production: By Microservice – Per Day Frequency and Per Hour Frequency User Errors – Per Day Frequency Per Hour Frequency
Telemetry Collector | ✅ Understand the Code Reviews: ✅ Collect Code commit metrics ✅ Understand Continuous Deployment Improvement areas: ✅ Collect Continuous Deployment KPIs | 🌕 DORA Teams: Enabler 🌕Gather delivery metrics from github.com | 🌕 DORA Teams: Enabler 🌕Gather delivery metrics from github.com Move away from Qualys Using the telemetry data from Jupiter One Achieve Jupiter One Scan results 100% for all AWS hosted applications Using J1 Integration Enhance automated failure rate telemetry collection: Deployment pipeline events Deployment failure events | 100% automated CDETS updates: (post fixes) Using CDETS automation Telemetry Pipelines in CAE EKS runtime Using : Deploy, Schedule, Run & Shutdown model

## Slide 17: 2 x 2 Summary
SRE, DevOps & DevSecOps Teams

## Slide 18: 2 X 2 Summary
3 Team Focus Areas / Key Business Trends / Drivers X Y Z | Major Roadblocks, Risks, Challenges X Y Asks from the team X Y
Key Team Activities Aligned to V2MOM X Y Z | 3 Team Accomplishments X Y Z

## Slide 19: Decision Review Scorecard
SRE, DevOps & DevSecOps Teams

## Slide 20: Decisions Review Scorecard
# | Decision | Age | + | - | Impact

## Slide 21: Speed Boat Review
SRE, DevOps & DevSecOps Teams

## Slide 22: Summary
XX

## Slide 23: Thank You